PocketSmart AI: Your Smart Budget & Recommendation  Assistant

Team No: 3

Team Head:  Dharanishri .J

(33F5D5B62F2BA40AB604D77FD6BB174D)

Team Member

1.Deepika.K

(AA0E6BFCD7BAF4B98B44151A812A6BE3)

2.Divisha.C

(0A6F44A3EEE536D990240EF1E7893EA6)

3.Brindhasri.G

(6C810AB2E3527A8BAC745FCB8AC4F329)

4.Dharshini.S

(0FA9CE49799C7DF8BC4493483BFD653E)

Project Description

Managing budgets across different life needs—like home decor, event planning, or jewelry

shopping—can be overwhelming due to the wide variety of products, platforms, and price

ranges. PocketSmart AI addresses this challenge through a GenAI-powered, cross-platform

recommendation system that delivers personalized, budget-based suggestions for products

and services.Using Gemini 1.5 Flash Pro, PocketSmart AI analyzes user preferences, budgets,

and contextual needs to generate curated recommendations from popular platforms such as

Amazon, Flipkart, IKEA, Swiggy, Zomato, OYO, and more. The platform helps users plan

interior designs, parties, and even select matching jewelry for special occasions—all within their

defined budgets.PocketSmart AI transforms budgeting into an intelligent, user-friendly

experience through its smart planners, adaptive forms, and recommendation engine that

bridges multiple categories and e-commerce ecosystems.

Scenario 1: Home Interior Planning with Smart Budget Allocation

Users begin by selecting the Home Budget Planner. After entering their budget, they specify

room types (e.g., Living Room, Kitchen, Bedroom) and quantities for lights, ceiling fans, dining

tables, etc. Gemini 1.5 Flash Pro processes this data and recommends cost-effective options for

each category across platforms like IKEA and Amazon.Recommendations are balanced across

functionality, style, and price, ensuring users can decorate their spaces beautifully without

overspending.

Scenario 2: AI-Based Party Budget Planning

In the Party Planner, users input their total budget, guest count, event type, and venue details.

Based on these inputs, the AI allocates the budget proportionally across catering, decoration,

and entertainment, sourcing options from vendors listed on Swiggy, Zomato, and even

accommodation services like OYO.The system tailors suggestions based on event type (e.g.,

birthday, corporate, wedding), helping users organize a successful event without financial

guesswork.

Scenario 3: Jewelry Recommendations for Occasions

The Jewelry Budget Planner allows users to enter a budget, select the occasion, and define

style preferences. Users can optionally upload an outfit image for the AI to consider color

coordination and aesthetics. Gemini 1.5 Flash Pro analyzes the data and offers jewelry options

from platforms like Amazon and Flipkart, tailored to occasion and style.This ensures that users

receive elegant, matching jewelry suggestions that fit both their personal style and financial

plan.

Architecture Overview

PocketSmart AI is an intelligent, modular platform designed to generate personalized,

budget-aware recommendations across domains like home interiors, party planning, and

jewelry selection. It integrates a lightweight Flask backend with Google’s Gemini 1.5 Flash Pro,

a powerful multimodal AI model that processes user inputs (text, numbers, and images) to

deliver smart recommendations.

Core Technologies

● Flask: Backend service layer for request handling, routing, and session control.

● Gemini 1.5 Flash Pro: AI model used for understanding budget context, analyzing

images, generating structured suggestions, and recommending platform-specific

products.

● Third-party APIs (Amazon, Flipkart, IKEA, Zomato, etc.): Product and service data

sourcing.

● Frontend (HTML/CSS + JS): Interactive user interface for input collection and AI output

display.

Component-Wise Architecture

Component Description

Frontend UI Web interface built with HTML/CSS allows users to input budgets,

preferences, and images. Displays tailored AI-driven recommendations for

each category.

Flask

Backend

Manages user sessions, routes (/generate-home, /generate-party,

/generate-jewelry), and handles communication between UI and

Gemini AI.

Gemini AI

Layer

Processes inputs using Gemini 1.5 Flash Pro to:

Pre-requisites

1. IBM Cloud Account Setup: IBM Cloud Console

2. Watsonx Access and Configuration: Watsonx Overview

3. Python Basics: Python.org

4. FastAPI Framework: FastAPI Docs

Project Workflow

1. Gemini AI Setup & Initialization

● Activity 1.1: Set up Google Cloud access (or platform) with Gemini 1.5 Flash Pro API

access.

● Activity 1.2: Configure API keys, usage limits, and test integration for multimodal

support (text + image).

● Activity 1.3: Fine-tune prompts for budget interpretation and product recommendation

generation.

2. Core Functionality Development

● Activity 2.1: Design Flask-based backend structure for routing, session control, and

planner modules.

● Activity 2.2: Create endpoints for Home Planner, Party Planner, and Jewelry Planner.

● Activity 2.3: Integrate Gemini prompts and templates for each planner with support for

text + optional image inputs.

3. Backend Implementation (app.py)

● Activity 3.1: Define Flask routes like /generate-home, /generate-party,

/generate-jewelry.

● Activity 3.2: Organize backend using modular structure:

○ routes/: Endpoints

○ services/: Recommendation logic & AI calls

○ models/: Input/output schemas

● Activity 3.3: Setup CORS headers for frontend communication and implement basic

session management.

● Activity 3.4: Include mock API calls or simulated scraping from Amazon, IKEA, Zomato,

etc.

4. UI Development

● Activity 4.1: Build responsive HTML forms for:

○ Home Interior Planner (room details, quantities)

○ Party Planner (event type, budget, guests)

○ Jewelry Planner (budget, occasion, outfit image upload)

● Activity 4.2: Add dynamic result display and formatting for recommendations using

JavaScript.

5. Testing & Optimization

● Activity 5.1: Perform testing with real-world use cases across all three planners.

● Activity 5.2: Evaluate Gemini response quality, budget adherence, and platform

accuracy.

● Activity 5.3: Optimize prompts and add validations to prevent input edge-case failures.

● Activity 5.4: Add fallback/default recommendations when AI returns insufficient

results.

MILESTONE 1: Gemini AI Initialization

In this foundational stage, the objective is to establish and configure the core AI infrastructure

required to power PocketSmart AI. The platform relies on Gemini 1.5 Flash Pro—Google's

multimodal foundation model—to interpret user inputs, process budgets, and generate

personalized recommendations. This milestone ensures that the development environment is

equipped with authenticated access to Gemini’s APIs and is capable of performing both

text-based reasoning and image analysis (specifically for the Jewelry Planner).Proper

completion of this setup is essential, as it enables all AI-driven functionalities like budget

understanding, category-wise recommendations, and multimodal analysis to operate seamlessly.

● Activity 1.1: Set up Google Cloud account and enable Gemini API

● Sign in or create a Google Cloud account via console.cloud.google.com.

● Accept all terms and conditions and click on Get API key

● You will get trending models here you can select the model here or you can set

the model by go to the API Documentation.

Activity 1.2: Configure access and permissions

● You will get interface like this and now click on Create API key

● Once click on API key you will the api key and make sure to copy the API key

● Activity 1.3: Validate Gemini API connectivity

○ Make a sample prompt call using Python to confirm integration.

○ Test both text-only and image + text prompts to ensure multimodal

compatibility.

MILESTONE 2: Core Functionalities Development

This milestone focuses on building the core backend intelligence of PocketSmart AI using the

Flask framework and Google’s Gemini 1.5 Flash Pro foundation model. The primary goal is to

develop a robust and modular system capable of accepting user budgets (and optional image

inputs), intelligently interpreting the context, and returning domain-specific, platform-aware

recommendations.The backend handles prompt generation, API communication with Gemini,

modular planning logic (for Home, Party, and Jewelry), and optional fallback strategies when

product matches are limited. All core logic is abstracted into a utility service file

(gemini_utils.py) that handles prompt orchestration, budget formatting, domain segmentation,

and image analysis for multimodal tasks.

File Explorer Structure

Activity 2.1: Fast API Instilization and import libraries

● Import all required libraries for the project

● Fast API Initialization

● Load .env environment

Activity 2.2: Main Functionality code routings

● /generate-home: Generates home interior recommendations (furniture, decor,

lighting)

● get home_recommendations by using the function

●

l

i

n

k

i

n

g

t

h

e

w

e

b

s

i

t

e

s

l

i

k

e

a

m

a

z

o

n

,

fl

i

p

k

a

r,

i

k

e

a

e

c

t

.... t

o

g

e

t

t

h

e

p

r

o

d

u

c

t

s

● /generate-party: Suggests catering, venue, and decoration options for events

● get home_recommendations by using the function

●

l

i

n

k

i

n

g

t

h

e

w

e

b

s

i

t

e

s

l

i

k

e

a

m

a

z

o

n

,

fl

i

p

k

a

r,

i

k

e

a

e

c

t

.... t

o

g

e

t

t

h

e

p

r

o

d

u

c

t

s

●

u

s

i

n

g

t

h

e

i

f

c

o

n

d

i

t

i

o

n

t

o

c

a

t

e

g

o

r

i

z

e

t

h

e

s

i

t

u

a

t

i

o

n

b

a

s

e

d

p

r

o

d

u

c

t

s

● /generate-jewelry: Accepts text + image inputs to return style-matched jewelry

options.

● async def jewelry_planner(request: Request, current_user:

UserInDB = Depends(get_current_active_user)):

● """Jewelry budget planner page"""

● return templates.TemplateResponse("jewelry_planner.html",

{"request": request, "user": current_user})

● get home_recommendations by using the function

●

l

i

n

k

i

n

g

t

h

e

w

e

b

s

i

t

e

s

l

i

k

e

a

m

a

z

o

n

,

fl

i

p

k

a

r,

i

k

e

a

e

c

t

.... t

o

g

e

t

t

h

e

p

r

o

d

u

c

t

s

Activity 2.3: Login and Register page routings

● Login page

/login: Authenticates user credentials and initiates a session upon successful login.

● Register Page

/register: Handles new user registration by accepting and securely storing user

credentials.

● Logout Page

/logout: Terminates the current user session and redirects to the login page.

Activity 2.4: Ensure modular code structure

● /token: Issues a secure JWT token after successful authentication, enabling

authorized access to protected API routes.

● /session-info: Retrieves metadata about the current user session, such as

user ID and login status.

● /session-data: Returns detailed session-specific data used for

personalization and recommendation tracking.

MILESTONE 3: Backend – FastAPI Integration (main.py)

This milestone focuses on implementing the FastAPI-powered backend for PocketSmart AI. It

acts as the bridge between the frontend interface and the Gemini-based AI recommendation

engine defined in gemini_utils.py. The backend is designed with modular architecture, providing

clean and maintainable API endpoints for planners across Home, Party, and Jewelry domains.It

also includes features like CORS setup for cross-origin requests, session handling for

personalized user experience, and structured input/output models to ensure smooth AI

interaction and reliable frontend rendering.

● Activity 3.1: Define FastAPI Routes

○ Home Planner (/generate-home): Accepts home-related preferences

and budget to return tailored product suggestions.

○ Party Planner (/generate-party): Processes party details and guest

count to recommend venue, food, and decoration items.

○ Jewelry Planner (/generate-jewelry): Uses text and optional image

inputs to suggest jewelry based on outfit and occasion.

○ User Auth (/register, /login, /logout, /token): Manages user

registration, authentication, and session control.

○ Session Info (/session-info, /session-data): Retrieves

user-specific session data for personalized AI interaction.

● Activity 3.2: Modular Architecture Setup

/recommendations-details: Returns detailed AI-generated product

recommendations based on user budget, preferences, and selected category (Home,

Party, or Jewelry).

● Activity 3.3: CORS & Static Routing

/history: Retrieves the user's past recommendation queries and results for review or

re-use.

● Activity 3.4: Startup and main function

/startup: Initializes essential application services and loads configuration

settings when the FastAPI server starts.

__main__: Entry point of the FastAPI application that starts the server using uvicorn when

the script is run directly.

MILESTONE 4: UI Development

This milestone focuses on developing a lightweight, responsive, and intuitive frontend for

PocketSmart AI using HTML, CSS, and Jinja2 templates. The interface enables users to interact

seamlessly with the system's budget-based recommendation capabilities across Home Interior,

Party Planning, and Jewelry categories. It is tightly integrated with FastAPI backend endpoints to

facilitate real-time input and AI-powered output rendering.The goal is to maintain a clean,

user-friendly design that supports multi-category inputs, displays structured AI

recommendations, and includes authentication and session-based personalization.

Activity 4.1: Develop HTML Frontend Interface

● Design a home page with budget input fields and category selectors (Home,

Party, Jewelry)

● Implement individual forms for each planner module connected to FastAPI POST

routes

● Display AI responses in well-structured, card-like layouts (e.g., product

suggestions, item details, prices)

Templates Directory Structure:

MILESTONE 5: Testing & Optimization

This milestone focuses on validating the reliability, accuracy, and contextual awareness of

PocketSmart AI's recommendation engine. The system is tested using real-world user scenarios

across different planning categories—Home Interiors, Party Planning, and Jewelry

Suggestions—to ensure consistent performance. Optimization efforts include refining AI prompt

structures, improving session handling, and ensuring a smooth UI/UX across devices.

Activity 5.1: Test with Real-World Budget Inputs Across Domains

Conduct end-to-end testing using varied budgets and user preferences for:

○ Home decor setups from platforms like IKEA, Amazon

○ Party packages including food (Swiggy/Zomato), venues (OYO), and decor

○ Jewelry suggestions matched with outfit styles, occasions, and image

inputs

● Home Page

Home Page: The main landing page introducing PocketSmart AI’s features with links to

planner modules and user actions.

● Testimonials Page

Testimonials Page: Showcases real user reviews and success stories to demonstrate the

platform’s effectiveness.

● Footer Part

● Register Page

Register Page: Allows new users to create an account to access personalized budget

recommendations.

● Login Page

Login Page: Authenticates existing users to access their dashboard and saved data.

● User Dashboard

User Dashboard: Displays recent recommendations, saved queries, and personalized

insights for the logged-in user.

Home Interior Budget Planner Page: Lets users input home decor preferences and

budget to get tailored suggestions from multiple platforms.

Home Interior Recommendations Page: Displays AI-generated product suggestions

for home decor based on the user's budget and style preferences.

Party Budget Planner Page: Helps users plan events by suggesting venues, food, and

decorations based on budget and guest count

Party Budget Recommendations Page: Shows curated party planning options,

including food, venues, and decorations, matched to the provided budget.

Jewelry Budget Planner Page: Provides jewelry recommendations aligned with

occasion and outfit style, using text and optional image inputs.

Jewelry Budget Recommendations Page: Presents personalized jewelry options

tailored to the occasion, outfit, and budget, using Gemini-generated insights.

Recommendation History Page: Displays a log of the user's past recommendation

queries and results, allowing easy review and reuse of previous plans.

aq

Conclusion

PocketSmart AI redefines the way individuals plan budgets for everyday lifestyle needs by

delivering smart, AI-driven recommendations across home interiors, party planning, and

jewelry selection. By combining the power of FastAPI with Gemini 1.5 Flash Pro, the system

intelligently processes user inputs—budgets, preferences, and even images—to generate

accurate and context-aware suggestions from multiple trusted platforms like Amazon, Flipkart,

IKEA, Swiggy, Zomato, OYO and more.From backend architecture to AI integration and a

responsive frontend, PocketSmart AI has been built with a focus on efficiency, scalability, and

user-centric design. The FastAPI backend ensures modular, secure routing and robust session

handling, while the Jinja2-powered frontend offers an intuitive and clean interface for users to

interact with the system in real time.

Each module—from registration to recommendations—is designed to simplify decision-making

and enhance the shopping or planning experience through automation and personalization.

Whether it’s finding the right wall art within budget or organizing a last-minute party,

PocketSmart AI acts as a smart digital assistant, saving time and effort while optimizing

outcomes.With its seamless fusion of generative AI and web technologies, PocketSmart AI

stands as a practical example of how AI can enhance everyday decision-making, bringing

intelligent recommendations to users' fingertips—budget-friendly, fast, and personalized.